MEMORANDUM – OFFICE OF THE TOWN MANAGER

17 Main Street  *  Lunenburg, MA 01642  *  (978) 582-4144

cterenzini@lunenburgma.gov *  www.lunenburgma.gov

TO:		Select Board

FROM:	Jennifer Warren-Dyment, Interim Town Manager

RE:		Weekly Report

DATE:	February 4, 2025

CC:		Department Heads; file

______________________________________________________________________________

Project Updates

The Library Teen Room expansion will begin construction in the next couple of weeks. The teen room will be temporarily closed, but teens are invited to hang out in the café area and in the seating area of the library’s main hall. Young adult book collection will be available upon request.

Town Hall Roof Replacement and Chimney Restoration began last week. Work has been a little slower than expected due to the freezing temperatures. Completion date is February 28th.

Ritter Building Roof and Gutter Repair contract has been awarded to FRG Contractors. The Facilities Director is working out a start date with them. Anticipated completion date is March 17th.

Both projects the DPW (roof and garage floor) have been completed.

Recruitment

Current vacancies:

- PAC Videographer - 2-10 hours per week - pending

- Assistant to the Sewer Business Manager - 19 hours per week.

- Police Officer - 40 hours per week – pending

- Police Chief  - 40 hours per week

- Assistant Meal Site Manager – 19.50 hours per week

Boards and Committee Vacancies:

The current vacancies are:

Agricultural Commission – 1 vacancy

Architectural Preservation District Commission – 1 Vacancy

Board of Health – 1 vacancy

Conservation Commission – 1 Vacancy (potentially filled for tonight)

Cultural Council – 2 Vacancies

Finance Committee – 2 Vacancies (interviews being scheduled)

Green Communities Committee – 2 Vacancies

Historical Commission – 2 Vacancies

Master Plan Steering Committee – 1 Vacancy/2 Representative Vacancies

Personnel Committee – 5 Vacancies

Public Access Cable Committee (PACC) – 1 vacancy

Stormwater Task Force – 1 Vacancy

Zoning Board of Appeals – 1 Vacancy

Over the course of 4 weeks the Town Manager’s office has received 20 volunteer applications. We have started to reach out to Boards and Committees and will be scheduling interviews for applicants in the coming weeks. If you need any additional information on volunteering please reach out to Annie in Town Hall.